SCRUM MEETING WEEK 13

**:white_check_mark: Sprint planning checklist**

|  |  |  |
| --- | --- | --- |
| **Preparation** | **Meeting** | **Follow up** |
| ​​Started testing on our webpages, and started using Laravel for automation. Webpage minimal functionality complete | ​​Dealt with bugs and incomplete code. Continued working on tests and perfecting our webpage | ​​A complete working website with tests and automation. |

**:busts_in_silhouette: Sprint team members**

|  |  |
| --- | --- |
| **Name** | **Role** |
| ​​ Zaynb | ​​ Backend development/testing |
| Joy | ​​ Backend development/testing, git |
| Muskaan | ​​ Backend development/testing |
| Kevin | ​​ Backend development/testing |
| Tatum | ​​ Backend development/testing |
|  |  |

** Sprint planning meeting items**

**Previous sprint summary**

|  |  |
| --- | --- |
| **Sprint theme** | Milestone 4 and back-end coding |
| **Issues completed** | ​​Automation, partial tests, website minimal functionality |
| **Issues left** | none |
| **Team Capacity** | 40 hours |
| **Summary** | ​​ We were able to get most of our website working. We started testing most of our functionalities, and we were able to get Laravel working for automation. |

**Details Current sprint**

|  |  |
| --- | --- |
| **Start date** | ​​ April 2nd, 2024 |
| **End date** | April 9th, 2024 |
| **Sprint theme** | ​​ Testing |
| **Team capacity** | 40 hours |
| **Issues capacity** | Heuristic testing/ Unit tests, website completion, M5 |
| **Individual capacity** | Joy: 8 hours, git, back-end, testing  Tatum: 8hours, back-end, testing  Muskaan: 8 hours, back-end, testing  Zaynb: 8 hours, back-end, testing  Kevin: 8 hours, back-end, testing |
| **Potential risks** | Bugs found through tests, code smells |
| **Mitigations** | Fixing them before M5 hand in |

**:books: Sprint planning resources**