SCRUM MEETING WEEK 12

**:white_check_mark: Sprint planning checklist**

|  |  |  |
| --- | --- | --- |
| **Preparation** | **Meeting** | **Follow up** |
| ​​Completed database and continued backend programming in PHP and testing. | ​​Iron out details and how integration was going to work between the pages, division of tasks. | ​​Completion of milestone 4, semi-working prototype with minimal functionality basically complete. |

**:busts_in_silhouette: Sprint team members**

|  |  |
| --- | --- |
| **Name** | **Role** |
| ​​Muskaan | ​​Backend development/testing |
| Kevin | Backend development/testing |
| Joy | Backend development/testing, git manager |
| Zaynb | Backend  development/testing |
| Tatum | Backend development/testing |
|  |  |

** Sprint planning meeting items**

**Previous sprint summary**

|  |  |
| --- | --- |
| **Sprint theme** | ​​ Database completion and backend programming |
| **Issues completed** | ​​ DDL correction, PHP for backend programming, tests creation |
| **Issues left** | none |
| **Team Capacity** | 40 hours |
| **Summary** | ​​ We finished the DDL for the database, and started on the PHP for the backend. We were able to access the database from our website. |

**Details Current sprint**

|  |  |
| --- | --- |
| **Start date** | ​​ March 26, 2024 |
| **End date** | April 2, 2024 |
| **Sprint theme** | ​​ Milestone 4 and back-end coding |
| **Team capacity** | 40 hours |
| **Issues capacity** | Testing methods, PHP coding for basic functionalities to work |
| **Individual capacity** | Joy: 8 hours, git, back-end  Tatum: 8hours, back-end  Muskaan: 8 hours, back-end  Zaynb: 8 hours, back-end  Kevin: 8 hours, back-end |
| **Potential risks** | Website not fully functional, issues with testing |
| **Mitigations** | Prioritizing minimal functionality required |

**:books: Sprint planning resources**