SCRUM MEETING WEEK 10

**:white_check_mark: Sprint planning checklist**

|  |  |  |
| --- | --- | --- |
| **Preparation** | **Meeting** | **Follow up** |
| ​​Research with integrating database into project, constructing DDL for project website, starting M4 document, starting testing methods | ​​Division of backend work among group members, integration of database | ​​The successful implementation of the database and accurate DDL |

**:busts_in_silhouette: Sprint team members**

|  |  |
| --- | --- |
| **Name** | **Role** |
| ​​ Tatum | ​​ Backend development/testing |
| Joy | Backend development/testing |
| Muskaan | Backend development/database |
| Zaynb | Backend  development/database |
| Kevin | Backend development/testing |
|  |  |

** Sprint planning meeting items**

**Previous sprint summary**

|  |  |
| --- | --- |
| **Sprint theme** | ​​Front-end/ back-end coding & testing |
| **Issues completed** | ​​ Front-end, database |
| **Issues left** | none |
| **Team Capacity** | 40 hours |
| **Summary** | ​​We completed the front-end coding, and we have successfully implemented the database into our project. We have started on M4. |

**Details Current sprint**

|  |  |
| --- | --- |
| **Start date** | ​​ March 19, 2024 |
| **End date** | March 26, 2024 |
| **Sprint theme** | ​​ Database completion and backend programming |
| **Team capacity** | 40 hours |
| **Issues capacity** | DDL correction, php for backend programming, tests creation |
| **Individual capacity** | Joy: 8 hours, git, back-end  Tatum: 8hours, back-end  Muskaan: 8 hours, back-end, database  Zaynb: 8 hours, back-end, database  Kevin: 8 hours, back-end |
| **Potential risks** | Bugs in code, problems with running the database and setting up |
| **Mitigations** | Close collaboration and help from TA will mitigate this. |

**:books: Sprint planning resources**